PLAN OF ACTION & REQUIREMENTS

Customized Laundry Management Web Application

Purpose: Digitize laundry order handling, staff assignment, pickup and delivery tracking, payment collection, and daily operational reporting through a role-based web application.

1. User Roles and Permissions

| Role | Main Access | Key Permissions |
| --- | --- | --- |
| Admin / Owner | Owner dashboard and all operational modules | View all orders; create orders; view pending payments; view pickup and delivery lists; access accounting/daily reports; create staff accounts; reset staff passwords. |
| Pickup Staff | Assigned pickup list | View relevant customer/order details; mark an order as picked up; update actual pickup status and notes if included in final scope. |
| Delivery Staff | Assigned delivery list and payment collection list | View customer/order details; mark order delivered; view pending payments; record payment collection and payment method if included in final scope. |

2. Functional Requirements

A. Login and access control

Each user logs in with an individual account.

Role-based permissions ensure staff can access only the modules and actions assigned to them.

Admin/Owner can create and disable staff accounts and reset passwords.

Password reset and account recovery process to be finalized during requirements sign-off.

B. Order management (Admin/Owner)

Create and view customer orders.

Maintain customer name, mobile number, address, order reference, order date, order status, payment status and relevant order notes.

Display operational status such as New, Pickup Assigned, Picked Up, Ready for Delivery, Out for Delivery, Delivered and Cancelled, as applicable to the final workflow.

Allow searching/filtering by order number, customer/mobile number, date, status and payment status, where included in final UI.

C. Pickup list (staff)

Show pickup tasks with customer name, phone number, address and order details.

Pickup staff can open an item and mark it as Picked Up.

Record the status update time and staff account responsible for the action.

D. Delivery list (staff)

Show orders ready for delivery with customer details and address.

Delivery staff can mark the order as Delivered (not merely picked up).

Record delivery status update time and staff account responsible for the action.

E. Payment collection

Display orders with pending/outstanding payment.

Show relevant customer/order information and amount due where the order amount is recorded.

Allow authorized staff to record that payment has been collected; payment mode and transaction/reference details should be confirmed during discovery.

Update the order's payment status after the collection is recorded.

F. Accounting and daily report (Admin/Owner)

Daily report for order count and operational status.

Pending delivery list/count.

Pending payment list and outstanding amount, based on recorded order/payment data.

Other accounting totals to be agreed with the client before development; this scope does not assume full bookkeeping, tax filing or accounting-software integration.

G. Database backup

Configure database backup in the selected hosting environment.

Confirm backup frequency, retention period, storage location and restore responsibilities before go-live.

Perform a backup/restore verification as part of deployment where the hosting setup permits.

3. Order Workflow (Proposed)

Admin/Owner creates an order and records the customer and order details.

Order appears in the pickup list for the responsible pickup staff member.

Pickup staff collects the order and marks it as Picked Up.

The order moves through the agreed processing/ready status (manual status update unless additional workflow automation is approved).

When ready, the order appears in the delivery list.

Delivery staff delivers the order and marks it as Delivered.

If payment is outstanding, the order appears in the pending payment collection list until payment is recorded.

Admin/Owner reviews daily reports for pending deliveries, pending payments and order activity.

4. Plan of Action and Delivery Phases

| Phase | Activities | Output / Approval |
| --- | --- | --- |
| 1. Requirement confirmation | Confirm business process, order fields, statuses, staff permissions, accounting definitions, payment modes, hosting responsibility and backup policy. | Approved requirements and workflow. |
| 2. UI and database design | Prepare page layouts, data model and access rules for owner and staff modules. | Client review and approval of screen flow. |
| 3. Development | Build login, order management, pickup list, delivery list, pending payments, staff accounts and reports. | Working staging version for demonstration. |
| 4. Testing and review | Test role permissions, order status transitions, payment updates, reporting, responsive layout and common error cases. | Client UAT and issue list. |
| 5. Deployment and handover | Configure production environment and domain, configure database backup, create initial admin account and provide usage walkthrough. | Go-live approval and handover. |
| 6. AMC support | Handle in-scope defects and maintenance requests during the first 12 months. | Support under agreed AMC conditions. |

5. Timeline

Proposed planning estimate: 2–4 weeks from receipt of the initial payment and complete requirements/content. The schedule depends on timely client feedback, scope confirmation and hosting/domain readiness. A milestone-wise calendar will be shared after requirements sign-off.

6. Items to Confirm Before Development Starts

Hosting/VPS: who will purchase, configure and pay for it? Hosting is not explicitly listed as included in the ₹80,000 quotation.

Order details: do orders include item-wise garments, quantity, per-item price, weight/kg, discounts, tax, delivery charge and invoice/receipt?

Pickup/delivery assignment: will the owner assign staff manually, or should orders be automatically assigned?

Payment collection: which payment modes are needed (cash, UPI, card, online)? Is a payment gateway required?

Accounting: define the exact daily report columns and calculations; confirm whether downloadable Excel/PDF reports are required.

Notifications: are SMS, WhatsApp or email notifications required? Third-party charges are excluded unless added.

Customer login: this scope lists Admin/Owner and Pickup/Delivery staff logins. Confirm whether customers also need login or online ordering.

Backup policy: agree backup frequency, retention (e.g., number of days), storage location and who will test restores.

Domain name: confirm preferred domain and ownership/contact details.

AMC response/support hours and issue reporting channel to be agreed in writing.

7. Acceptance Criteria

Admin/Owner can log in and access the agreed owner modules.

Admin/Owner can create and view orders and staff accounts.

Pickup staff can view pickup tasks and mark pickup complete.

Delivery staff can view delivery tasks and mark delivery complete.

Outstanding payments are visible in the payment collection list and can be updated by authorized users.

Daily report displays the agreed operational figures based on stored data.

The application works in current mainstream desktop and mobile browsers at supported responsive screen sizes.

Database backup is configured according to the agreed policy and the deployment checklist is completed.

8. Scope Control

The quotation covers only the requirements approved in writing. New modules, major workflow changes, native mobile apps, third-party integrations, data migration, or additional reporting requested after approval will be assessed through a change request and may affect cost and delivery time.

Client acknowledgement: ______________________________    Date: October 21, 2026